## Slide 1
DEPARTMENT TRAINING
AI-Native
Software Engineering
Golden Playbook for faster, safer, evidence-based delivery
Research → Design → Plan → Implement → Validate
v1.1 Baseline Candidate

## Slide 2
AI 加速產出，但不會自動帶來正確性
02
沒有共同 operating model，速度只會更快放大三種工程風險。
01
理解錯問題
缺少 system、domain、code evidence，直接產生 solution。
02
設計與 scope 漂移
AI 生成大量內容，但 owner、boundary 與 trade-off 未決。
03
完成宣稱沒有證據
摘要看起來合理，卻缺少 fresh tests、review 與 recovery evidence。
需要的不是更多 prompts，而是一套讓人與 AI 都知道下一步、產出與責任的工程方法。

## Slide 3
一項工作只做四件事：分類、執行、留證、過 Gate
03
CLASSIFY
P3–P0 · Archetype · Control Profile
1
Research
Understand · Explore · Define
2
Design
System Design* · Feature Design
3
Plan
P1→P0 · P0→tasks JIT
4
Implement
TDD · bounded change
5
Validate
Review · fresh evidence
Release & Operate
Observe · Recover · Learn
* System Design：P3/P2 required · P1 risk-triggered · P0 normally skip

## Slide 4
先選 Work Level；同一 Golden Flow 會遞迴套用
04
P3
Product / Program
方向、architecture、Epic / Wave map
P2
Epic
跨 Feature capability、System Design、Feature map
P1
Feature
Bounded outcome、approved design、P0 slices
P0
PBI / User Story
Sprint-ready tracer bullet、independent evidence
Execution Layer · Task / Plan Step / Commit
判斷規則
1
P0 必須 narrow but complete、demoable、可獨立驗證。
2
Task 是 P0 下方的 implementation decomposition，不是 Work Level。
3
P0 type：User Story · Enabler · Bug · Spike。
4
OpenSpec Change 是 P1/P0 scope-dependent artifact container。
Depth changes；Golden Stage 不變。

## Slide 5
Golden Matrix：選 Level 欄，再找 Current Stage 列
05
每個 cell 都是：Lead skill / action → minimum output
Stage
P3 Product
P2 Epic
P1 Feature
P0 PBI / Story
Research
grill + understand
→ As-Is Brief
research + grill
→ Epic Brief
codebase research
→ Research Brief
targeted research
→ context / root cause
Design
system-design
→ Product Design
system-design
→ Epic Design + ADRs
brainstorming + SD*
→ Feature Design
micro-design
→ approach + tests
Plan
portfolio split
→ Roadmap / Waves
feature split
→ backlog + deps
to-tickets
→ P0 + Blocked by
writing-plans JIT
→ files + tests
Implement
through P2/P1/P0
→ increments
through P1/P0
→ increments
frontier P0s
→ accepted slices
TDD execution
→ code + tests
Validate
outcome + NFR
→ Program evidence
E2E + rollout
→ Epic evidence
P0 rollup + review
→ Feature evidence
review + verify
→ PR / P0 evidence
Output 留在既有 ticket、OpenSpec、ADR、PR 或 test report；不新增文件。

## Slide 6
Plan 必須分兩層：先切 delivery，再做 JIT implementation
06
Approved P1
Feature Design
to-tickets
P0 tracer bullets
+ Blocked by
writing-plans*
Execution Tasks
files · tests · commands
DELIVERY DECOMPOSITION
P1 → P0：每張 ticket 是 narrow but complete tracer bullet。沒有 blocker 的項目形成 execution frontier。
IMPLEMENTATION PLANNING
單一 P0 即將執行且 multi-step / risky / complex 時才產生 exact implementation plan。簡單 P0 可 inline。
禁止：先替整個 Epic / Feature 建立巨大 implementation plan。Wide refactor 使用 expand → migrate batches → contract。
* OpenSpec tasks.md 已達 executable plan 標準時直接使用；不建立雙份 plan。

## Slide 7
每個 capability 只負責一件事，避免工具互相重疊
07
Framework 是 capability-based；下列工具只是 reference implementation。
Research skills
Understand Anything · codebase-research
grill-me · systematic-debugging
建立可信的 domain / system / code evidence
OpenSpec
Explore E0 optional: /opsx:explore
Durable: /opsx:propose or /opsx:new + /opsx:continue
Execute: /opsx:apply → /opsx:verify
Close: /opsx:sync → /opsx:archive
to-tickets
Approved P1 Feature → P0 tracer bullets + blockers
擁有 delivery decomposition 與 execution frontier
Superpowers
brainstorming · writing-plans · TDD
execution · review · verification
擁有 design 與單一 P0 execution discipline
Human Owner
Direction · trade-off · authorization
risk acceptance · release
對 outcome 與 production decision accountable
SSOT：P3/P2 architecture 留在 Product/Architecture artifacts；OpenSpec 只承載 bounded P1/P0 delta。

## Slide 8
風險決定 rigor；三個 Gate 決定是否能往前
08
CONTROL PROFILE
System Criticality × Change Risk Tier × AI Execution Mode
Criticality
系統重要度與 blast radius
L0–L3
material risk、reversibility、recovery cost
E0–E3
Observe → Propose → Change → Act
Tier 控制 engineering rigor；Execution Mode 控制 authorization。
THREE HUMAN GATES
1
Understanding Gate
current state、problem、scope、unknowns 有 evidence
2
Change Gate
design、risk、P0 decomposition、triggered plan 可接受
3
Evidence Gate
acceptance 與 affected risks 有 fresh verification
System Design Review 是 Change Gate 的 risk-based implementation，不是第四個 Gate。

## Slide 9
三條常見路徑共用 Golden Flow，但不使用同一套重量
09
NEW FEATURE
P1 Feature
codebase-research / explore
→ brainstorming + design
→ to-tickets
→ frontier P0 + JIT plan
→ TDD + verification
DONE WHEN
Feature acceptance + P0 evidence rollup
BUG
P0 Bug
reproduce
→ systematic-debugging
→ proven root cause
→ regression test + minimal fix
→ fresh verification
DONE WHEN
Reproduction closed + regression evidence
MODERNIZATION
P3 Program
as-is + characterization
→ target System Design
→ Waves → Epics → Features
→ expand / migrate / contract
→ parity + cutover evidence
DONE WHEN
Operational readiness + recovery evidence
First unknown wins。Evidence Gate 後，shared / production change → existing release process（E3 · observe · recover）。

## Slide 10
START USING IT
從下一張真實 work item 開始，而不是先建立新 ceremony
10
ENGINEER · 60-SECOND START
1
選 P3 / P2 / P1 / P0 與 P0 type
2
確認 Archetype 與 Control Profile
3
找第一個還不能回答的 Golden Stage
4
執行一個 lead skill，留下 minimum artifact
5
由 accountable human 通過相稱 Gate
ROLE EXPECTATION
Engineer
evidence-backed execution；不以 AI summary 代替完成
Tech Lead / Architect
boundary、trade-off、System Design 與 risk review
Manager
選 mission、移除 blocker、看 outcome / quality / reliability
TEAM MISSION
Sprint：1 Feature + 1 Bug
Tech Lead · Sprint Review · routing evidence / friction
更快理解正確的問題，做出更好的 engineering decision，並用足夠 evidence 安全交付。